# ENGG2112 Weekly Progress Report

Group: TUT06-06

Team Members: Daniel Chung, Mahadi Khan, Hong Quang Nguyen, Khoi Nguyen Pham

Project Title: FlowCastAI: Predicting Traffic with Machine Learning

--------------------------------------------------------------------------------------------------------------------------------------

Note briefly but clearly the tasks that have been assigned to each team member below. If the task has been completed, insert the date of completion. If the task is not complete, estimate a date when it will be completed and put it under “Date Due”. The “Task Name” is preferably a short title, e.g. “research known methods to detect Covid-19”. If the task is to be completed by only one person, leave the “Person Assisting” field empty.

Add or delete lines to/from the bottom of the table as necessary but do not delete tasks that were mentioned in previous reports. In other words, only add to the table or delete blank lines.

In class, each team member will verbally describe (in 3 minutes or less) to the tutor the progress of the tasks that they have been assigned, including but not limited to: difficulties encountered, solutions found, results obtained, follow-up actions. After individual reports are completed, one group member should summarise the team’s progress for the week. You may want to take turns to do this or have a single person represent the group every week.

Team Member Name: Mahadi Khan

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **#** | **Task Name** | **Person Assisting** | **Date Due** | **Date Completed** |
| 1 | Research AI models for subproblem B |  | 15/5 | 15/5 |
| Outcome: Completed | | | | |
| 2 | Start programming a model for subproblem B |  | 15/5 | 15/5 |
| Outcome: Partially completed | | | | |
| 3 | Start on Linear Regression and RandomForest model |  | 22/5 |  |
| Outcome: Not started yet | | | | |
| 4 | Start on the report | Daniel | 28/5 |  |
| Outcome: Not started yet | | | | |

Team Member Name: Khoi Nguyen Pham

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **#** | **Task Name** | **Person Assisting** | **Date Due** | **Date Completed** |
| 1 | Subproblem A | Hong | 15/5 | 15/5 |
| Outcome: Completed | | | | |
| 2 | Finish XGBoost model for subproblem B |  | 22/5 |  |
| Outcome: Not started yet | | | | |
| 3 | Start on subproblem integration | Hong | 25/5 |  |
| Outcome: Not started yet | | | | |

Team Member Name: Hong Quang Nguyen

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **#** | **Task Name** | **Person Assisting** | **Date Due** | **Date Completed** |
| 1 | Subproblem A | Khoi | 15/5 | 15/5 |
| Outcome: Completed | | | | |
| 2 | Finish MLP model for subproblem B |  | 22/5 |  |
| Outcome: Not started yet | | | | |
| 3 | Start on subproblem intergration | Khoi | 25/5 |  |
| Outcome: Not started yet | | | | |

Team Member Name: Daniel Chung

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **#** | **Task Name** | **Person Assisting** | **Date Due** | **Date Completed** |
| 1 | Start on the report | Mahadi | 28/5 |  |
| Outcome: Not started yet | | | | |
| 2 | Complete data pre-processing section of the report |  | 15/5 | 15/5 |
| Outcome: Completed | | | | |